## Slide 1: SDLC

## Slide 2
SDLC is a structured process used to plan, build, test, deploy, and maintain software with high quality and low risk.
Phases of SDLC:
Requirement Analysis : Gather business & technical requirements
Output: BRD / SRS
Planning: Project scope, cost, timeline, resources Output: Project plan
Design: Database / UI/UX design Output: HLD & LLD
Development (Implementation): develop Spark jobs, SQL
Testing : Verify quality and correctness Unit / Integration / System Testing
Deployment: Release CI/CD pipelines to production
Maintenance & Support : Bug fixes/Enhancements

## Slide 3: Waterfall vs Agile Model
A linear, sequential model where each phase must finish before the next starts.
Requirements → Design → Development → Testing → Deployment → Maintenance
Demerits: Difficult to handle changing requirements
Agile Model: An iterative & incremental approach with frequent releases.
Sprint: Plan → Design → Build → Test → Review → Deploy
Merits: Handles changing requirements well

## Slide 4
Aspect | Waterfall | Agile
Approach | Sequential | Iterative
Requirement changes | Difficult | Easy
Customer involvement | Minimal | Continuous
Testing | After development | Every sprint
Delivery | End of project | Frequent
Risk | High | Low
Documentation | Heavy | Light

## Slide 5: Story Pointing & Burn-down Chart
Story pointing is a relative estimation technique used in Agile to estimate effort, complexity, risk, and uncertainty of a user story.
Simple change → 1 point / Medium feature → 5 points / Complex feature → 13 points.
Burn-down Chart:
Shows remaining work vs time in a sprint.
X-axis → Time (days)
Y-axis → Remaining story points
What it tells you
Are we on track?
Are we falling behind?

## Slide 6: Scrum Ceremonies
Scrum ceremonies are time-boxed meetings that help the team plan, execute, inspect, and improve work during a sprint.
1️⃣ Sprint Planning: Start of sprint ⏱ Time-box: 2 weeks sprint → max 4 hours
2️⃣ Daily Scrum (Daily Stand-up) 📅 When: Every day ⏱ Time-box: 15 mins
3️⃣ Backlog Refinement 📅 When: Ongoing (once or twice per sprint) ⏱ Time-box: ~ 1–2 hours
4️⃣ Sprint Review 📅 When: End of sprint ⏱ Time-box: 2 weeks sprint → 2 hours
5️⃣ Sprint Retrospective 📅 When: After Sprint Review ⏱ Time-box: 2 weeks sprint → 1.5 hours